## Slide 1: Entrepreneurship Development

## Slide 2: Project Management
What is a project Management?
A project plan is a detailed roadmap for achieving a specific goal or outcome. It is a comprehensive document answering the questions of who, what, why, how, and when, which guide the execution of a project.
Before starting a new project, every manager needs to know:
The objective: This states why the project should be completed. It outlines the gains and purpose.
What to do (scope): This is the list of tasks and activities. It outlines what needs to be done to reach the project’s goal.
When to do it (schedule): This provides a timeline that tells you when to start and finish each part of the project.
Who will do what (assignments and resources): This determines who is responsible for each task and how much time, money, or other resources are allocated to each activity.

## Slide 3: Key elements of a project plan
Project overview: This is a summary of the project, including its purpose, goals, and key stakeholders.
Scope statement: This defines what the project will deliver (the product, service, or outcome) and what it will not. It sets the boundaries for the project and prevents scope creep.
Work breakdown structure (WBS): This breaks the project into smaller, manageable tasks. It helps teams understand the work to be done and who is responsible for what.
Project schedule: This provides a timeline for when each task is to be completed.
Budget and resource plan: This outlines the costs and resources (including money, time, personnel, and tools) allocated to each task.
Risk management plan: This identifies potential risks or issues that may arise during the project and outlines strategies to manage or mitigate them.
Quality management plan: This sets the project quality standards and how they will be achieved and measured.
Communication plan: This outlines how information will be shared among team members and stakeholders, including what will be communicated, when, how, and to whom.
Change management plan: This defines how changes to the project will be managed and controlled to keep the project on track.
Project governance: This outlines the decision making structures and processes for the project, including escalation paths for issues.

## Slide 4: Why is a project plan important?
Project plans bring order to the otherwise chaotic process of managing and executing projects. However, it is more than just a budget or task management tool.
Below are seven reasons why project plans are important
Provides clarity on how to proceed: Beginning with a project plan makes it clear how best to break a project down to ensure a successful finish.
Makes project execution efficient: A thorough project plan saves costs and reduces errors by carefully allocating resources to keep up with the schedule and managing potential challenges with available resources.
Improves team communication: The communication plan is an integral part of a project plan. It establishes channels and communication systems, ensuring team members and stakeholders stay aligned and receive updates on the progress of the project.
Optimizes resource allocation: Project plans ensure the best use of resources. They help to juggle competing project needs, manage time and tasks, and eliminate waste.
Facilitates goal tracking: A project plan defines the project goals and key deliverables, allowing for easy tracking of project objectives and incisive course correction when necessary.
Maintains alignment among team members: Project plans help to align teams and stakeholders toward the project goals. They delineate clear roles, responsibilities, and expectations for everyone involved.
Impacts employee retention: Working with a well-defined project plan reduces ambiguity, miscommunication, and work-related stress, which contributes to a positive work environment and boosts employee retention.

## Slide 5: What is a workflow?
Workflow is the series of activities that are necessary to complete a task. Each step in a workflow has a specific step before it and a specific step after it, with the exception of the first and last steps.
In a linear workflow, an outside event usually initiates the first step. If the workflow has a loop structure, however, the completion of the last step will usually restart the first step.
Tools such as flowcharts and process maps are used to visualize the steps involved in a process and the order they should go in. Flowcharts use simple geometric symbols and arrows to define if-then relationships. Process maps look similar, but they may also include support information. That information documents the resources that each step in a business process requires.

## Slide 6: Types of workflows
Workflows are categorized in various ways. At a basic level, they get grouped using one of these two approaches:
Sequential. This type of workflow has a series of steps that happen one after the other to complete the task. A loan application approval typically follows a sequential workflow, where a step is finished before the next one starts. A rules-driven workflow is a subset; based on sequential workflow, a rules-driven workflow progresses along a sequential path based on which rules get triggered.
Parallel. With this approach, a series of steps is tackled concurrently to move the task toward completion. Employee onboarding workflow often takes a parallel approach because many of the tasks required of a new hire -- from healthcare insurance enrollment to security clearances to direct deposit forms -- can happen simultaneously.
There are other ways to categorize workflows, including the following three:
Process workflow. This approach is comprised of a predictable, repetitive sequence of tasks or steps.
Case workflow. With these processes, the exact sequence of steps needed to complete the task are unknown at the start and can vary case by case.
Project workflow. The flow of steps proceeds in a structured path similar to process workflow, but there is some flexibility in when, how and even if all those steps must happen.
More infrequently, some people categorize processes as delivery, request- or task-based workflows. A state machine workflow is another possible category. It's traditionally considered a modeling style for event-driven workflows.
Workflows are also sometimes distinguished as manual or digital. Digital workflows are usually automated workflows and ones that use artificial intelligence (AI). Manual and digital workflows are also sometimes called human-centered versus system-centered workflows, respectively.

## Slide 7: What are the components of a workflow?
There are three basic components within every workflow:
Input is also called start or trigger. It is the information, materials and resources required to complete each step within the task.
Transformation is also referred to as work. It involves the actions taken to perform each step and move through the sequential or parallel steps.
Output is also called result or outcome. It is the result of each step that then becomes the input for follow-on steps within the workflow. The finished task is the final output.

## Slide 8: How to create a workflow
Workflows exist in organizations even if they're not well-defined or managed to any degree. However, workflows that are not planned or managed often have operational inefficiencies.
On the other hand, workflows that are thoughtfully created and well managed are efficient. They are also less prone to errors and likely to improve over time.
The creation of a workflow involves multiple steps, which can be depicted in a workflow diagram as a sequence of steps or written as a list of required actions.
Creating a process-improving workflow requires the following series of tasks:
Identify the start and endpoint of the process.
List or map out each step required to move from the start point to the endpoint.
Assess whether these tasks must happen in a specific order and, if so, list or map them accordingly.
Determine and document the resources and roles within the organization that are required to complete each step. Add required workflow rules or business process descriptions.
Execute workflow.

## Slide 9: What is workflow management?
Once an organization has created and documented a workflow, it must manage it as part of its overall BPM efforts. Workflow management is the discipline of creating, documenting, monitoring and improving a workflow. This process enables organizations to optimize workflows, ensuring each step is completed correctly, consistently and efficiently.
Workflow management is a part of business process management (BPM). See the five steps that make up the BPM lifecycle.

## Slide 10: Time Management
Time management is the management of the time spent, and progress made, on project tasks and activities. Excellent time management requires the planning, scheduling, monitoring, and controlling of all project activities. Time management is one of the six major functions of project management, according to the Project Management Institute. When some people refer to project time management, they’re also referring to the tools and techniques used for managing time.

## Slide 11: The seven main processes in project time management
Plan schedule management: Many resources don’t mention this process when discussing time management. But, before you can complete the other steps, you need to plan how you will manage your schedule. Some questions you should answer are: What software or tool will you use? Who will be responsible for using the software? How often will the schedule be reviewed? What controls will be put in place to ensure everyone stays on schedule?
Define activities: Once you have your time management plan, you can identify and define your project activities. Often a work breakdown structure (WBS) is used to help define activities and tasks within a project. Major milestones should also be determined.
Sequence activities: Now that you know all of the tasks that must be completed, you can start sequencing them in the proper order with a network diagram.
Estimate resources: In project management, the term ‘resources’ often refers to people. However, you also need to identify which tools, materials, systems, budget, and other resources you will need for each task to be completed.
Estimate durations: Once you know which tasks must be completed and what you need to accomplish them, it’s time to estimate how long it will take to complete each activity. Some project managers use PERT (Program Evaluation Review Technique) to come up with their durations, especially if there’s a lot of unknown factors at play.
Develop the project schedule: This can be done by inputting your activities, durations, start and end dates, sequencing, and relationships into a scheduling software.
Control the schedule: Once your schedule is created, it needs to be monitored and controlled. Progress needs to be reviewed and updated on a regular basis so you can compare your actual work completed against the plan. This allows you to see if there are areas you’re falling behind schedule

## Slide 12: Business Regulation
1.Business Structure and Registration:
Choose a legal structure for your business (sole proprietorship, partnership, LLC, corporation) and register it with the appropriate government authorities. This typically involves obtaining a business license and registering with the local business registry.
2. Tax Obligations:
Understand your tax obligations, including income tax, sales tax, and employment taxes. Register for the necessary tax identification numbers and comply with local tax laws.
3. Permits and Licenses:
Obtain the required permits and licenses to operate legally in your industry and location. This may include health permits, environmental permits, zoning permits, or industry-specific licenses.
4. Employment Laws:
Familiarize yourself with labuor laws and regulations, including minimum wage requirements, working hours, overtime pay, and workplace safety standards. Comply with employment laws when hiring and managing employees.
5. Intellectual Property Protection:
Understand the basics of intellectual property laws, including trademarks, copyrights, and patents. Take steps to protect your intellectual property and respect the intellectual property of others.
6. Contractual Agreements:
Draft clear and legally binding contracts for your business transactions, partnerships, and employment relationships. Contracts help define expectations and protect your business interests.
Notes: The basics of business regulations vary depending on the country and locality, but there are common elements that entrepreneurs should consider when starting and operating a business. Here are some fundamental aspects of business regulations:

## Slide 13: Business Regulation
7. Consumer Protection Laws:
Be aware of consumer protection laws that apply to your business, especially if you sell goods or services directly to consumers. Comply with regulations related to fair business practices and consumer rights.
8. Data Protection and Privacy:
If your business handles personal data, understand and comply with data protection and privacy laws. Safeguard customer information and comply with regulations related to data collection, storage, and sharing.
9. Environmental Regulations:
Depending on your industry, you may need to comply with environmental regulations. This can include waste disposal, emissions standards, and other environmental considerations.
10. Accessibility Compliance:
Ensure that your business premises, website, and services comply with accessibility standards, making them accessible to individuals with disabilities.
11. Anti-Discrimination Laws:
Adhere to anti-discrimination laws that prohibit discrimination based on factors such as race, gender, age, and disability. Create a fair and inclusive workplace.
12. Financial Reporting:
Comply with financial reporting requirements, including the preparation of accurate and transparent financial statements. This is crucial for tax purposes and may be a legal requirement.
13. Ongoing Compliance:
Regularly review and update your compliance with relevant regulations. Laws and regulations may change, and staying informed is essential for ongoing legal compliance.
To ensure that you fully understand and comply with the specific regulations that apply to your business, it's advisable to consult with legal and financial professionals or government agencies in your area. This can help you navigate the regulatory landscape and avoid potential legal issues.

## Slide 14: The Importance of being compliant and keeping proper documentations?
Being compliant and maintaining proper documentation is crucial for businesses across various industries. Here are some key reasons why compliance and documentation are important:
Legal Obligations:
  Compliance with laws and regulations is a legal requirement. Failing to adhere to applicable laws can result in penalties, fines, legal action, or even the closure of the business. Proper documentation serves as evidence of compliance.
Risk Mitigation:
  Compliance helps mitigate risks associated with legal, financial, and operational aspects of the business. Proper documentation ensures that the business has a record of its activities, decisions, and transactions, reducing the risk of disputes or misunderstandings.
Financial Accountability:
  Accurate financial documentation is essential for tax reporting, financial audits, and overall financial accountability. It enables businesses to track income, expenses, and other financial transactions, facilitating transparency and accurate reporting.
Operational Efficiency: Proper documentation streamlines business processes and contributes to operational efficiency. Clear procedures and guidelines documented in standard operating procedures (SOPs) help employees understand their roles and responsibilities, reducing errors and inefficiencies.
Employee Management: Documentation is vital in managing employees, including hiring, training, performance evaluations, and terminations. It provides a record of employment contracts, policies, and any disciplinary actions, which can be crucial in the event of legal disputes.
Contractual Relationships: Contracts and agreements should be properly documented to ensure clarity and enforceability. This includes agreements with clients, suppliers, partners, and employees. Well-documented contracts help prevent misunderstandings and disputes.

## Slide 15: The Importance of being compliant and keeping proper documentations?
Intellectual Property Protection:
  Documentation is essential for protecting intellectual property, such as trademarks, copyrights, and patents. Proper records and registrations provide evidence of ownership and can be crucial in legal proceedings.
Data Privacy and Security:
  Compliance with data protection regulations, such as GDPR or HIPAA, requires businesses to document how they collect, store, and handle personal or sensitive information. Proper documentation helps ensure data privacy and security.
Quality Assurance and Standards:
  Industries with quality standards or certifications (ISO, FDA, etc.) require businesses to maintain proper documentation to demonstrate adherence to these standards. Compliance with quality standards enhances the credibility and reputation of the business.
Audit Readiness: Businesses may undergo internal or external audits to assess compliance with regulations, financial practices, or industry standards. Proper documentation ensures that the business is prepared for audits, reducing the likelihood of non-compliance findings.
Corporate Governance :Proper documentation supports good corporate governance by establishing clear lines of responsibility, accountability, and transparency. This is particularly important for publicly traded companies and those with stakeholders.
Business Continuity: Documentation is critical for business continuity planning. It provides a record of essential processes, assets, and contacts, enabling the business to recover more efficiently in the event of disruptions or disasters.
In summary, being compliant and maintaining proper documentation is not only a legal necessity but also a strategic and operational imperative for businesses. It enhances transparency, reduces risks, and contributes to the overall success and sustainability of the organization.